## Slide 1: V1 / V2 FIMS rollout goals
V1 = September 1, 2014
V2 = After September 1, 2014

## Slide 2: V1 Features already built (as of May 15, 2014)
Validation engine
Open authentication/login system
Integration with EZID system
Project Management console
Web interface, Geneious Plugin, Command Line version
Template Generator
A simple Query System

## Slide 3: V1 FIMS Features Still to be Built
Configuration File Validation (need to validate the configuration file itself)
Single purpose spreadsheets
  Add Dataset Codes / Accession IDs at template generation, after clicking “Create Excel”
Template generator:
  Collapsible sets of terms in Template Generator
  Mandatory fields first, Requested fields pre-checked
  Lookup lists associated with terms popup
  Script the generation of departmental and project-specific configurations
Validation:
  toggle between summary of errors and a line-by-line detailed list of errors (like bioValidator)
  Save and print list of errors (locally and send to server with spreadsheet)
Upload to Server (reading dataset code, accession id)
Test deployment on Jetty (publicly facing server to host software)
Data versioning – (designate final copy, UI components)
Enable parsing Vlookups (for power-users)
Skinning interface

## Slide 4: V2 (Lite Option) FIMS Development
Extended user support (through first year after release)
Fuzzy matching terms in template generator based on synonyms column
LDAP integration
Store templates by user
Better Date validation
More integration with Open Refine
VBA tools:
  Explore VBA integration in general, most likely download separately rather than in the same spreadsheet
  value to lookup just on spreadsheet
  Example of Forms
Match photos to spreadsheet using unique IDs (in scope?)

## Slide 5: V2 (Full Option) FIMS Development
Features to build out all Biocode Functionality
Everything in the Lite Option plus:
PlateMatcher
Photo support similar to Biocode System
Migrate all Biocode data, photos, etc..
Etc…. (see list sent to Chris Meyer)

## Slide 6: Supplementary Projects
Web-based XML configuration automation (GRM) ABI grant

## Slide 7: Important Dates
July 15, 2014
Freeze V1 major features and release for testing.
September 1, 2014
V1 rollout
After September 1, 2014
V2 development; V1 support – Needs funding